PREQAL INTEGRATED MANAGEMENT SYSTEM  ·  Controlled Document — Internal Use Only

SOP-05: Client Onboarding

Standard Operating Procedure

| Document No |  |
| --- | --- |
| Version | 1.0 |
| Effective Date | 2026-05-07 |
| Document Owner | Dr. Stefan Gravesande |
| ISO Reference |  |
| Related Documents |  |
| Classification | Internal — Controlled Document |

1. Purpose

To systematically collect the business context, documentation, and stakeholder information needed to begin project delivery — ensuring the project team (human and agentic) has everything required to commence work without delays or avoidable back-and-forth.

2. Scope

Applies from contract execution and deposit receipt (output of SOP-04) through to the client completing FORM-02 and the admin confirming all required information is received, triggering project kickoff (SOP-06).

3. Definitions

| Term | Definition |
| --- | --- |
| FORM-02 | The Client Onboarding & Context Capture form — a token-gated digital form at `/client-onboarding.html?token=[token]` |
| Token | A unique, single-use URL parameter generated for each client that gates access to their onboarding form |
| Onboarding Complete | The state where FORM-02 is submitted, admin has reviewed the submission, and the project file is ready |
| Project File | The organised collection of client documents and context that the delivery team works from |

4. Roles & Responsibilities

🧑  Human Employee Roles

| Role | Responsibility | Type |
| --- | --- | --- |
| Dr. Gravesande | Sends onboarding invitation; reviews completed form; confirms project readiness | Human Employee |
| Client (Primary Contact) | Completes FORM-02; uploads requested documents; designates internal project champion | Human Employee |

🤖  Agentic Employee Roles

| Agent | Responsibility | Type |
| --- | --- | --- |
| Onboarding Monitor Agent | Monitors `client_onboarding` table for new submissions; sends admin notification immediately on completion; updates `crm_clients.onboarding_stage` → `complete` | Agentic Employee |

5. Process Overview

Within 24 hours of contract execution, admin sends the client the onboarding invitation (TPL-08) containing their unique FORM-02 link. The client completes the form — providing business background, existing documentation, key contacts, and service-specific context. On submission, admin is automatically notified, reviews the submission for completeness, and either requests missing information or declares onboarding complete and proceeds to SOP-06.

6. Inputs

- Signed contract and confirmed deposit (from SOP-04)

- CRM record with `pipeline_stage = Contracted`

- Client's primary email address

- Generated onboarding token (from Admin Dashboard)

7. Procedure

Step 1 — Generate Onboarding Token & Link

1.1.  In Admin Dashboard → CRM tab, locate the client record.

1.2.  Click "Send Onboarding Invitation" — this generates a unique token and constructs the URL: `preqal.org/client-onboarding.html?token=[token]`.

1.3.  The token is stored in `crm_clients.onboarding_token`. It is single-use and expires after 30 days.

1.4.  If the token expires before the client completes the form, generate a new one and re-send.

8. Outputs

- Completed and verified FORM-02 record in Supabase

- Client project file in Google Drive

- CRM: `onboarding_stage = complete-verified`, `pipeline_stage = Scoping`

- Kickoff scheduled

9. Quality Controls & KPIs

| Metric | Target | Review Frequency |
| --- | --- | --- |
| Onboarding invitation sent within 24hr of contract | 100% | Per client |
| Client completes FORM-02 within 5 business days | ≥ 80% (follow up if not) | Per client |
| Admin review of submission within 24hr | 100% | Per client |
| Project file created before kickoff | 100% | Per client |

10. Non-Conformance Handling

Client does not complete FORM-02 after 7 days:: Follow up with a direct phone call. If still unresponsive after 14 days, flag in REG-06 and consider delaying project start (per POL-03 Service Delivery Policy).

Documents uploaded are unreadable or corrupt:: Notify the client immediately via email with the specific file name(s) and request a re-upload.