PREQAL INTEGRATED MANAGEMENT SYSTEM  ·  Controlled Document — Internal Use Only

SOP-07: Project Closure & Handover

Standard Operating Procedure

| Document No |  |
| --- | --- |
| Version | 1.0 |
| Effective Date | 2026-05-07 |
| Document Owner | Dr. Stefan Gravesande |
| ISO Reference |  |
| Related Documents |  |
| Classification | Internal — Controlled Document |

Purpose

To formally close each project with a structured handover, capture lessons learned for continual improvement, collect client satisfaction data, issue the final invoice, and automatically schedule the renewal follow-up — ensuring no client relationship is abandoned after delivery.

Scope

Applies when all contracted deliverables have been submitted and confirmed (CRM: `pipeline_stage = Review`), through to formal project close and CRM update to `Closed`.

Responsibilities

🧑  Human Employee Roles

Role | Responsibility | Type

Dr. Gravesande | Confirms final deliverable acceptance; presents closure report; requests NPS/testimonial; signs off project | Human Employee

Client Authorised Signatory | Signs the final acceptance/handover declaration | Human Employee

🤖  Agentic Employee Roles

Agent | Responsibility | Type

Closure Report Agent | Drafts TPL-11 (Closure Report) from project records; submits for Dr. Gravesande review | Agentic Employee

Billing Agent | Triggers final invoice (SOP-08) upon receipt of closure sign-off signal | Agentic Employee

Renewal Scheduler Agent | Sets a calendar reminder at T-30 before `crm_clients.renewal_date` to trigger SOP-09 | Agentic Employee

Definitions

Term — Definition

Project Closure — The formal end of the contracted scope — all deliverables submitted and accepted

Handover — The process of transferring ownership of the delivered system to the client

NPS — Net Promoter Score — a 0–10 rating of how likely the client is to recommend Preqal

Lessons Learned — Documented reflection on what went well, what could be improved, and what to do differently next time

Overview

When all deliverables are submitted, Dr. Gravesande confirms with the client that all contracted outputs are complete and accepted. A formal Closure Report (TPL-11) is issued, covering what was built, what changed, and what the client should do next. The client signs a simple handover acceptance. The final invoice is issued. Lessons learned are logged. The renewal reminder is scheduled.

6. Inputs

•	All contracted deliverables (confirmed submitted in SOP-06)

•	Project notes and status reports from SOP-06

•	CRM record with `pipeline_stage = Review`

Procedure

Step 1 — Confirm All Deliverables Submitted

1.1.  Review the contracted scope (from TPL-03) item by item.

1.2.  For each deliverable: confirm it was submitted, confirm client received it, confirm no outstanding revisions.

1.3.  If any item is outstanding: resolve it before proceeding. Do NOT issue a Closure Report while deliverables are pending.

8. Outputs

•	Signed Closure Report sent to client

•	Written handover acceptance filed

•	Final invoice issued (triggers SOP-08)

•	Lessons learned logged internally

•	CRM: `pipeline_stage = Closed`

•	Renewal reminder scheduled

9. Quality Controls & KPIs

| Metric | Target | Review Frequency |
| --- | --- | --- |
| Closure Report issued within 5 days of final deliverable | 100% | Per project |
| NPS collected | 100% of projects | Per project |
| Average NPS | ≥ 8 | Quarterly |
| Referral requests made | 100% of projects | Per project |
| Renewal reminder scheduled | 100% of projects | Per project |
| Lessons learned documented | 100% of projects | Per project |

10. Non-Conformance Handling

Client refuses to sign handover acceptance:: Investigate — are there outstanding concerns? Address them. If client is satisfied but simply won't sign, send a closing email summarising all delivered work and note: "Your silence within 5 business days will be taken as acceptance of the deliverables as described."

NPS of 6 or below:: Mandatory root cause analysis within 7 days. Follow up with client to understand specific dissatisfaction. Log corrective action in REG-06.

Communication (of this procedure)

Related Documents